**Project Timeline**

**11/21/2017 (Tue):**

* 5:00 PM Meeting
* Discuss about the topic for Project, the team name and the position for each person.
* Project Lead (Wei-Chu, Lee), Processing Designer (Yifei Huang), Interface Designer (Do Hun Ji), GUI Designer (Seung Hee Lee)
* Topic: Schedule App
* Create GUI account and Team Google drive

**11/27/2017 (Mon):**

* Each group member: Watch videos of User Interface, User Input and Multi-Screen App
* Project Lead: Project Timeline Document

**11/30/2017 (Thur):**

* 7:00 PM Meeting
* Project Lead: Design sketches for the App
* Discuss about the functions of the App
* Processing Designer: Basic startup screen for the App

**12/3/2017 (Sun):**

* 10:00 AM Meeting
* Project Lead: Design the logos and name for the App
* Processing Designer: Code the basic startup screen and revise the screen
* Interface Designer: Code for the second screen which shows the schedule
* GUI Designer: Collaborate to code the startup screen.
* Discuss the skill for multi-screen, Unify the color and size of background, TextView, Status Bar and Button.
* Discuss about how the writing system will works in App.

**12/5/2017 (Tue):**

* 7:00 PM Meeting
* Discuss about how to connect the screen into Multiple screens, and what we can improve in the App.

**12/7/2017 (Thur):**

* 7:00 PM Meeting
* Project Lead: Statement of Work Document, Project Architecture Powerpoint.
* GUI Designer: Project Documentation
* Processing Designer & Interface Designer: Tries to connect the App with Google Mail.

**12/8/2017 (Fri):**

* 3:00 PM Meeting
* Finish the Coding
* Take Video

**12/11/2017 (Mon):**

* Upload the coding, videos, and documents on Github.
* Upload video on Youtube